MATRIX OF ISSUES AND CONCERNS ARISING FROM THE 2ND and 3rd QUARTER 2021

- MINE REHABILITATION FUND COMMITTEE MEETING FOR

CORAL BAY NICKEL CORPORATION

Virtual Meeting via Zoom

23 September 2021

| No. | ISSUES/CONCERNS | BACKGROUND INFORMATION, UPDATES AND FOLLOW THROUGH ACTION/S | FOCAL AGENCY/PERSON | ACTION TAKEN/REMARKS |
| --- | --- | --- | --- | --- |
| 1. | Relocation of informal settlers in the coastal Sitios of Marabajay and Tagdalungon | - The discussion was deferred due to the absence of representatives from the provincial and municipal LGUs. The Chairperson also asked the DENR MIMAROPA Region to request CENRO Conrado Corpuz to provide an update on this matter in the next meeting. - Regarding the EMB report, Engr. Tanguilig confirmed that they are yet to receive the results of the water sampling conducted. He said that the samples are still with the DOST for analysis, and that he already requested their personnel in Palawan to follow up the results. The Chairperson requested for the EMB to provide an update on this in the next meeting. | - Provincial and municipal LGUs - CENRO Brooke’s Point - EMB MIMAROPA |  |
| 2 | Update on the complaint of Mr. Roberto Contreras et al. – conduct of third-party study re: effect of companies’ operations on adjacent farmlands | - Engr. Balquiedra said that the Bureau of Soils and Water Management is willing to conduct soil analysis, however, the agency clarified that it cannot conduct soil sampling and full research in terms of the effects of the companies’ operations on the adjacent farmlands. | - MGB | Considering that this is more of Rio Tuba Nickel Mining Corporation’s (RTNMC) concern, this matter was tackled during their MRFC meeting. In the said meeting, RTNMC requested that CBNC be included in the discussion. |
| 3 | EMB’s Adopt an Air Quality Monitoring Program in Rio Tuba | - According to Engr. Abela, CBNC already had another meeting with the EMB MIMAROPA Region where they further discussed the air quality monitoring program. He already requested a definite quotation from a supplier recommended by the EMB, and that further discussions on this concern are still needed. - Engr. Abela also shared that there is already a proposal for the three companies CBNC (40%), RTNMC (40%), Graymont Philippines Inc. (20%) to share costs, but it is still for approval of the top management. The funding shall cover the capital expenditures and operating expenses for the program. | - EMB - Mining companies in Rio Tuba | - The Chairperson asked the companies to look into whether it is feasible to implement the said program in Rio Tuba. |
| 4 | 1st and 2nd Quarter 2021 MMT Monitoring | - The Chairperson noted that it should be clear in the reporting format how the company determines and measures the performance indicators for the components of its Annual Environmental Protection and Enhancement Program. Mr. Jeb B. Badlon committed to take note of the Chairperson’s recommendations. - The Chairperson also required the companies to report the breakdown of budget on a per activity basis. Engr. Tansingco committed to submit the same at the soonest time possible upon consultation with their accounting department. | - CBNC |  |