MATRIX OF ISSUES AND CONCERNS ARISING FROM THE 2ND and 3rd QUARTER 2021

- MINE REHABILITATION FUND COMMITTEE MEETING FOR

BERONG NICKEL CORPORATION

Virtual Meeting via Zoom

22 September 2021

| No. | ISSUES/CONCERNS | BACKGROUND INFORMATION, UPDATES AND FOLLOW THROUGH ACTION/S | FOCAL AGENCY/PERSON | ACTION TAKEN/REMARKS |
| --- | --- | --- | --- | --- |
| 1. | Approval of the MOA between BATA and BNC | Engr. Gatchalian informed the Committee that to date, they have not received any documents from the NCIP on the approval of the MOA under review between Berong-Aramaywan Tagbanua Association, Inc. (BATA) and BNC. The Chairperson requested Mr. Tupas to just follow up from their Office and to provide the Committee with an update on the status of the MOA that is under review. Mr. Garinga asked if the MOA that was being discussed was already approved by the NCIP to which Engr. Gatchalian responded that a Certificate of Compliance was already issued to BNC and what was being discussed is a review of the existing approved MOA (2007) executed between and among the IPs and BNC. The Chairman again reiterated the agreement that Mr. Tupas will inform the MRFC on the status of the MOA for reference/information of the Committee members. Mr. Tupas committed to sending an update next week as his response to the Chairperson’s request for a timeline. | - NCIP |  |
| 2 | Submission of Documents to EMB re Relocation of Air, Water, and Noise Monitoring Station | The Chairperson informed the company to fast-track the submission of the documents to EMB and other related MRFC documents/agreements that needs immediate/appropriate actions. | - BNC |  |
| 3 | Submission of the following Reports | Based on the presentation of the MMT and BNC, hereunder is the summary of comments and recommendations of the MRFC members, for appropriate action of BNC: - Proper accounting of seedlings planted in the identified rehabilitation areas and reconciling with the submitted reports. Of the total 1.27M target trees planted/to be planted how many goes outside, including the bamboo plantations; - Provide the MRFC copies of the result of the research and coastal resource assessment, Flora and Fauna Assessment Report, Research (Inoculant) conducted, as soon as it will be available; - Provide the PCSDS/MRFC of the rehabilitation procedure/plan; and - Submit drone shots of the rehabilitation area. | - BNC/MMT - BNC - BNC - BNC |  |